SOCIAL COMMAND CENTER

Sprint 6 Remediation Plan

Prepared for: Miso So, VP of Marketing

Date: March 13, 2026

Status: 10 open bugs across 4 pages (14 already fixed in commit a1c05b1)

Scope: Dashboard, Social Listening, Reports, Competitor Intelligence

# Executive Summary

Following the full QA walkthrough of the live Vercel deployment, we identified 24 total bugs. 14 are already fixed in commit a1c05b1 (awaiting push) and will resolve all KOL Tracking issues, listening filter bugs, and report field mismatches. This plan covers the remaining 10 open bugs, organized into 3 implementation phases by dependency chain and user impact.

| Phase | Focus Area | Bugs | Effort | Impact |
| --- | --- | --- | --- | --- |
| Phase 1 | Dashboard Filters + Sentiment | 3 | 2-3 hours | High |
| Phase 2 | Competitor Intelligence + SOV | 4 | 4-5 hours | Critical |
| Phase 3 | Reports Benchmarks + Polish | 3 | 3-4 hours | Medium |

Total estimated effort: 9-12 hours across 3 phases.

PHASE 1 DASHBOARD FILTERS + SENTIMENT Quick wins that make the dashboard fully interactive ¦ Est. 2-3 hours

The dashboard is the landing page and first impression of the tool. Right now, the time range buttons are decorative and the sentiment section shows empty drivers. These are straightforward fixes that make the most-visited page feel complete.

D1 Dashboard time range filter non-functional [Medium]

Files: app/(dashboard)/page.jsx, lib/routers/analytics.js Root Cause: The sentimentQ query is called without the dateRange parameter. While other queries on the page correctly pass { range: dateRange }, the brandSentiment call passes undefined. Additionally, the brandSentiment procedure in analytics.js doesn't accept any input parameters at all. Implementation: 1) Update brandSentiment procedure to accept an optional { range } input matching the existing DateRangeInput schema. 2) Filter the ListeningHit query by createdAt using the date range. 3) Pass { range: dateRange } from the dashboard page to the query, matching the pattern already used by aggregateMetrics, engagementTrend, etc.

D2/D3 Sentiment Drivers section always empty [Low]

Files: lib/routers/analytics.js (line ~610) Root Cause: The drivers field in the brandSentiment response is hardcoded to an empty array (drivers: []). The procedure fetches ListeningHit records but never groups them into themes or extracts keywords. The extractThemes mutation exists in listening.js but isn't wired to the dashboard. Implementation: 1) In the brandSentiment procedure, after fetching listening hits, group them by topic name. 2) For each topic, compute mention count and avg sentiment score. 3) Extract top 3-5 keywords from hit content using simple word frequency (exclude stopwords + search operators). 4) Return as drivers array: [{ theme, mentions, sentiment, keywords }]. This gives the dashboard real AI-detected themes without requiring an LLM call.

D4 Follower Growth chart shows flat line (single data point) [Low]

Files: lib/routers/analytics.js (followerGrowth procedure) Root Cause: The Follower Growth chart only has 1 data point because the followerGrowth query returns daily snapshots, but we only have a single snapshot date (the day polling started). The chart needs at least 2 points to show a meaningful trend line. Implementation: 1) Modify the followerGrowth query to backfill from the account creation date using the baselineFollowers value as the starting point. 2) Interpolate between baseline and current value if only 1-2 data points exist. This gives the chart a visible growth trajectory even with limited historical data.

PHASE 2 COMPETITOR INTELLIGENCE + SHARE OF VOICE The biggest feature gap — connecting listening data to competitor analysis ¦ Est. 4-5 hours

This is the most impactful phase. Competitor listening topics already exist and are collecting data (Tradable: 38 hits, Goldfinch: 33, Tokeny: 36, etc.), but there's a complete disconnect between the listening pipeline and the competitor intelligence UI. The Share of Voice tab and Competitors tab both show 'no data' because of a data structure mismatch and missing SOV calculations.

L4/L5 Share of Voice and Competitors tabs show no data [Medium]

Files: lib/routers/competitors.js (getSOV), app/(dashboard)/listening/page.jsx Root Cause: Critical data structure mismatch: the listening page expects sovQ.data?.current (an array of { name, value, mentions, sentiment, avgEng, color }) but getSOV returns [{ date, competitors }]. The UI destructures .current, gets undefined, falls back to [], and renders the empty state. Implementation: 1) Restructure the getSOV return to { current: [...], overTime: [...] }. current should aggregate the latest period into per-competitor objects with name, mentions, sentiment, and calculated SOV percentage. overTime preserves the date-grouped format for the trend chart. 2) Update the listening page to use the new structure. 3) Assign brand colors to each competitor for consistent chart rendering.

L-NEW Share of Voice calculation not implemented [High]

Files: lib/routers/competitors.js, lib/routers/listening.js Root Cause: CompetitorMetrics stores shareOfVoicePct but nothing populates it. The getSOV procedure queries CompetitorMetrics but the values are always 0. No cron job or procedure calculates Figure's mention count vs. competitor mention counts from listening data. Implementation: 1) Create a calculateSOV utility that: counts Figure Brand & Products listening hits in the period, counts each competitor topic's hits, computes SOV% = brand_hits / total_hits * 100. 2) Wire this into the getSOV procedure to compute SOV on-the-fly from ListeningHit counts, grouped by topic. This avoids needing a cron job since we can derive SOV from existing data. 3) Optionally update the daily-analytics cron to persist SOV snapshots for historical trending.

L-COMP Competitor model not linked to listening topics [Medium]

Files: prisma/schema.prisma, lib/routers/competitors.js Root Cause: The Competitors tab on the listening page queries sovData which needs Competitor records, but listening topics with 'Competitor:' prefix exist without corresponding Competitor model entries. The two data models are disconnected. Implementation: 1) Auto-populate Competitor records from listening topics that have a 'Competitor:' name prefix. Add a seed or migration that creates a Competitor for each such topic, linking via a listeningTopicId field. 2) Update the Competitors tab to fallback to ListeningTopic data when Competitor records don't exist, showing topic name, hit count, and sentiment from listening data directly.

L-METRICS Mention count metrics not displayed on listening page [Medium]

Files: app/(dashboard)/listening/page.jsx, lib/routers/listening.js Root Cause: The mentionMetrics procedure was added to listening.js (in commit a1c05b1) but the UI component to display mention counts, daily trend, and platform breakdown hasn't been wired in. Social media managers need to quickly see 'how many mentions this week vs. last week.' Implementation: 1) Add a metrics summary bar to the top of the Listening Feed tab showing: total mentions (7d), total mentions (30d), mentions by platform, and a sparkline trend. 2) Wire the mentionMetricsQ query that already exists in the page to populate these values. 3) Add a percentage change indicator comparing current 7d to previous 7d.

PHASE 3 REPORTS BENCHMARKS + POLISH Replace hardcoded metrics with real computed benchmarks ¦ Est. 3-4 hours

The Reports page Historical Benchmarks section displays hardcoded values that never change. The backend query (getBenchmarks) exists and returns data, but the UI ignores it and renders static strings. This phase wires real computed data to the UI and adds the missing ANTHROPIC_API_KEY for report generation.

R1 Report generation fails (missing API key) [High]

Files: Vercel Environment Variables Root Cause: Clicking 'Generate Report' returns 'Report generation failed. Please try again.' The report structure (title, sections, headings) renders but the AI content is empty. This strongly suggests the ANTHROPIC_API_KEY environment variable is not set in the Vercel project. Implementation: 1) Add ANTHROPIC_API_KEY to the Vercel project's environment variables (Settings > Environment Variables). 2) Redeploy to pick up the new variable. 3) Verify by generating a test report. Note: this is a config change, not a code change.

R6 Historical Benchmarks shows hardcoded values [Low]

Files: app/(dashboard)/reports/page.jsx (lines 463-531) Root Cause: The benchmark summary cards render static values (4.2% engagement, 16.4K followers, etc.) even though benchmarksQ fetches real data from trpc.reports.getBenchmarks. The query runs, benchmarkData is populated, and the AreaChart uses it — but the summary cards below the chart are hardcoded JSX literals that ignore benchmarkData entirely. Implementation: 1) Replace the hardcoded array in the summary cards with computed values from benchmarkData. Extract the latest and earliest data points to calculate current value, starting value, and % change. 2) If benchmarkData is empty, show a 'No benchmark data yet' empty state instead of misleading fake numbers. 3) Wire the 'Period Comparison' section (currently hardcoded Q1 2026 vs Q4 2025) to use actual period-over-period data.

R-CHART Benchmarks chart data structure mismatch [Low]

Files: app/(dashboard)/reports/page.jsx, lib/routers/reports.js Root Cause: The AreaChart references a dynamic key (selectedBenchmark) but the data from getBenchmarks may not include keys matching the metric selector tabs (engagement, followers, impressions, sentiment, shareOfVoice). Implementation: 1) Verify the getBenchmarks procedure returns data with keys matching the metric selector values. 2) If the procedure returns a different structure, add a transform layer in the page component to map the API response to the chart's expected format. 3) Add loading and empty states to the chart area.

# Deployment Checklist

Before starting Phase 1-3 work, complete these prerequisite steps:

| # | Action | Owner |
| --- | --- | --- |
| 1 | Push commit a1c05b1 to GitHub (fixes 14 bugs) | Miso (Mac) |
| 2 | Verify Vercel auto-deploys from push | Miso |
| 3 | Add ANTHROPIC_API_KEY to Vercel env vars | Miso |
| 4 | Add SOCIAVAULT_API_KEY to Vercel env vars (for Reddit) | Miso |
| 5 | Re-test KOL, Listening filters, Reports after deploy | Claude |
| 6 | Begin Phase 1 implementation | Claude |

# File Change Map

Summary of all files that will be modified across the 3 phases:

| File | Phase 1 | Phase 2 | Phase 3 |
| --- | --- | --- | --- |
| app/(dashboard)/page.jsx | ✓ |  |  |
| lib/routers/analytics.js | ✓ |  |  |
| app/(dashboard)/listening/page.jsx |  | ✓ |  |
| lib/routers/competitors.js |  | ✓ |  |
| lib/routers/listening.js |  | ✓ |  |
| prisma/schema.prisma |  | ✓ |  |
| prisma/seed-competitors.js |  | ✓ |  |
| app/(dashboard)/reports/page.jsx |  |  | ✓ |
| lib/routers/reports.js |  |  | ✓ |
| Vercel env vars (config) |  |  | ✓ |

# Risk Notes

Phase 2 (Competitor Intelligence) carries the most risk because it requires restructuring the getSOV return type, which is a contract change between the backend and frontend. If the SOV calculation logic is wrong, it could surface misleading competitive positioning data. We should validate SOV percentages manually against known listening hit counts before shipping.

Phase 1 and Phase 3 are low-risk since they primarily wire existing data to existing UI components without changing data models or API contracts.